
**Ros’I Get Your Tutor Here**

****

**PREPARED FOR**

**Students And Tutors**

**PREPARED BY**

**Yewoineshet Elias**


**Meron Alemu**

**Tiruye Worku**

**Addisalem Wolde**

**Jemanesh Redi**

|  |  |  |  |
| --- | --- | --- | --- |
| **PROJECT TITLE** | Ros’I, Get your tutor here. | | |
| **SUBMITTED BY** | Team Ros’I | **PROJECT TYPE** | Website Development |
| **PHONE / EMAIL** | [Meron2304@gmail.com](mailto:Meron2304@gmail.com)  Yowielijah@gmail.com | **TOTAL ESTIMATED BUDGET** | 200,000 birr |
| **DATE OF PROPOSAL** | August 27/2019 | **VERSION NO.** |  |
| **PROJECTED START DATE** | July 31/2019 | **PROJECTED COMPLETION DATE** | August 25/2019 |

****

1. **PROJECT OVERVIEW**
2. **WHY WE’RE THE BEST FIT**
3. **NEEDS / ISSUES**
4. **GOALS**
5. **SCOPE OF WORK**
6. **TIMELINE / MILESTONES**
7. **COST STRUCTURE**
8. **STAFFING RESOURCES**
9. **MEASUREMENTS OF SUCCESS**
10. **ENDORSEMENTS**
11. **NEXT STEPS**
12. **RELATED DOCUMENTS**
13. **TERMS & CONDITIONS**
14. **ACCEPTANCE OF PROPOSAL**

|  |
| --- |
| **I. PROJECT OVERVIEW** |
| **WHO WE ARE** |
| We are Ros’I Team from Entoto project. Entoto project is a women tech fellowship program in Ethiopia. We have been being trained for three months in Software and Web development technology. In our caption project we developed a website which connects tutors with parents and students. Through this site both parties register, come on win-win terms and both get service which the website is supposed to provide. |
| **YOUR NEEDS** |
| What we need in kind  1, Working area with internet  2,Mentors and Experts in our field of project  3,Accessories(pen, pencils, notepads)  What we need in cash  1,Salary  2,Deployment money  3,Promotion and Advertisement |
| **OUR OBJECTIVES** |
| * General objectives   Connecting best fit tutors with students for greater level of effectiveness.   * Specific objectives   Developing user friendly and interactive website.  Creating suitable environment to meet the demand for tutors.  Improving educational status of the student by providing best tutors.  Decreasing unemployment.  Providing freelance.  Online tutorials. |
| **COST + TIMELINE ESTIMATES** |
| Cost:  Living expense, internet, working area, mentors and experts (190,000)  Timeline:  For 6months |

|  |
| --- |
| **II. WHY WE’RE THE BEST FIT** |
| **ABOUT US** |
| Although many people want this service, there is no defined way for connection. Some get this service through traditional brokers but it is not satisfying because of many factors. So the reason why we think this projects is fit are listed as follow:   * Web based system. * Multi services. * Easy to accesses and control. * Payment simplified in safe and fair way. |
| **SERVICES** |
| * Connecting qualified tutors with parents and students * Providing online links tutorials that are best fit with our country curriculum. |
| **OUR TEAM** |
| We are five members working on the project with specific tasks.  1, Meron alemu(Project Manager)  2, Yewoineshet Elias(Back-end Developer)  3,Truye Worku(Back-end developer)  4,Addisalem Wolde(Front-end Developer)  5,Jemanesh Redi(Front-end Developer) |
| **OUR WORK** |
| * Creating connection and communication platforms for tutors and tutees. * Changing manual system to web based system. * Giving online resources to end users. |

|  |  |
| --- | --- |
| **III. NEEDS / ISSUES** | |
| **ONE** | |
| **NEED / ISSUE DESCRIPTION** | Working area |
| **LENGTH OF TIME EXISTED** | 3months. |
| **PREVIOUSLY ADDRESSED?** | Yes, through Entoto project in relationship with AAiT. |
| **IF SO, WHAT WAS THE OUTCOME?** | For certain time it was avoided |
| **IMPACT OF NEED / ISSUE** |  |
| **ADDITIONAL INFO** |  |
| **TWO** | |
| **NEED / ISSUE DESCRIPTION** | Living expenses |
| **LENGTH OF TIME EXISTED** |  |
| **PREVIOUSLY ADDRESSED?** |  |
| **IF SO, WHAT WAS THE OUTCOME?** |  |
| **IMPACT OF NEED / ISSUE** |  |
| **ADDITIONAL INFO** |  |
| **THREE** | |
| **NEED / ISSUE DESCRIPTION** | Full internet service. |
| **LENGTH OF TIME EXISTED** |  |
| **PREVIOUSLY ADDRESSED?** |  |
| **IF SO, WHAT WAS THE OUTCOME?** |  |
| **IMPACT OF NEED / ISSUE** |  |
| **ADDITIONAL INFO** |  |
| **FOUR** | |
| **NEED / ISSUE DESCRIPTION** | Mentors and experts |
| **LENGTH OF TIME EXISTED** |  |
| **PREVIOUSLY ADDRESSED?** |  |
| **IF SO, WHAT WAS THE OUTCOME?** |  |
| **IMPACT OF NEED / ISSUE** |  |
| **ADDITIONAL INFO** |  |

|  |  |
| --- | --- |
| **IV. GOALS** | |
| **GOAL DESCRIPTION** | **KEY BENEFITS** |
| The service of the website is extended in the whole country.  Integration of phone application. | Creating job opportunity all over Ethiopia  Ease of accesses by using phone. |
| Upgrading the website to freelancing. | Companies can get man power best fit for job easily. And people can work in their area of interest. |
| Expanding the website for east African market, in Kenya and Uganda. | To develop the technological relationship between the countries and to develop the market. |
| Providing full online class from elementary to High School with official certification  from government educational system. | To expand education for people who are not able to attend full time in school. Ex. Military |

|  |  |
| --- | --- |
| **V. SCOPE OF WORK** | |
| Ros’I website is designed to handle the connection and communication of users (tutors and parents or students) with one another in friendly way. Main scope of the project includes:   * Tutor registration   Tutors register with all necessary information needed for their profile and qualification.   * Client registration   Clients also register with required information to accesses the pages where the tutor profile  available.   * Rating and comment   Parents and students can rate the tutors according to their capability and service they provide. |

|  |  |  |  |
| --- | --- | --- | --- |
| **VI. TIMELINE / MILESTONES** | | | |
| **OVERVIEW** | The main events in project development cycle are mentioned below with scheduled start and end date. | | |
| **MILESTONE** | | **START DATE** | **END DATE** |
| * Over all system understanding * Task division * ER and database | | July31/2019 | August4/2019 |
| * Front end development of the website   Check the design and the system | | August5/2019 | August9/2019 |
| * Back end development of the website   Test the completed back end | | August10/2019 **END DATE** | August14/2019 |
| * Integration of the whole system and adding additional functionalities | | August15/2019 | August19/2019 |
| * Testing the whole system functionality | | August20/2019 | August25/2019 |

|  |  |  |
| --- | --- | --- |
| **VII. COST STRUCTURE** | | |
| **OVERVIEW** | The following cost structure is designed based on total investment needed for six months. Cost given below is total investment per six months. Needs that are preferred in kind are indicated. | |
| **NEEDS / INVESTMENT** | | **COST** |
| * Working area with internet. (Kind) | | 60,000birr/6 month |
| * Mentors and experts. (Kind) | | 10,000birr/6 month |
| * Promotion and advertisement. | | 10,000birr/6 month |
| * Website deployment. | | 3000birr/6 month |
| * Accessories. | | 2000birr/6 month |
| * Salary for 5 members. | | 114000birr/6 month |
| **ESTIMATE TOTAL** | | 199,000birr/6 month |
| **PAYMENT TERMS** | | |
| Needs like working area, internet, accessories, deployment and some amount of salary must be fulfilled in advance for the continuity and development of project in planned time. | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **VIII. STAFFING RESOURCES** | | | |
| **OVERVIEW** |  | | |
| **FUNCTION** | | **CAPABILITY REQUIREMENTS** | **FTE** |
|  | |  |  |
|  | |  |  |
|  | |  |  |
|  | |  |  |
|  | |  |  |
|  | |  |  |
|  | |  |  |

|  |
| --- |
| **IX. MEASUREMENTS OF SUCCESS** |
| **PROGRESS EVALUATION METHODS** |
| Evaluating the progress of every team member according to the task given for each person  Checking if deadline is met.  Evaluating goal and plan.  Checking functionality of the system in accordance with a plan. |
| **REPORTING METHOD + SCHEDULE** |
| Scrum meeting each day for 15minutes.  Task division among members for each day.  Planning for day, week, 15days and month.  Evaluating each progress according to plan.  Planning and goal setting. |

|  |  |  |
| --- | --- | --- |
| **X. ENDORSEMENTS** | | |
| **ENDORSED BY** | **COMPANY / AFFILIATION** | **PHONE / EMAIL / ADDRESS** |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |

|  |
| --- |
| **XI. NEXT STEPS** |
| Our next step is developing the website by adding various functionalities like developing the tutoring services to university level, providing freelance services, providing online tutorial courses that suits with Ethiopian educational curriculum. We will also expand the system all over Ethiopia and provide it to east African market with its full functionality. | |

|  |  |  |
| --- | --- | --- |
| **XII. RELATED DOCUMENTS** | | |
| **FUNCTION** | **DESCRIPTION** | **FILE NAME / LOCATION / LINK** |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |

|  |  |
| --- | --- |
| **XIII. TERMS & CONDITIONS** | |
|  | |
| **PROPOSAL MAY BE WITHDRAWN IF NOT ACCEPTED BY DATE OF** |  |
|  | |

|  |  |  |  |
| --- | --- | --- | --- |
| **XIV. ACCEPTANCE OF PROPOSAL** | | | |
| **AUTHORIZED CLIENT SIGNATURE** |  | **DATE OF ACCEPTANCE** |  |